Seaway Dev — To Do List

Last updated: March 28, 2026  |  Seaway Printing Company  |  Internal

Each section is lettered independently. Items within a section are numbered within that letter. Adding items to one section does not renumber other sections.

# A.  Seaway.Notifications

| # | Task | Status | Notes / Blockers |
| --- | --- | --- | --- |
| A.1 | Build solution — delivery service model, 3 projects | ✓ Done | Abstractions, Data, Notifications. |
| A.2 | Apply InitialCreate migration to SPC-DB01 | ✓ Done | SeawayNotifications DB — NotificationLogs table only. |
| A.3 | Publish Abstractions 1.0.1 and Notifications 1.0.1 to seaway-internal | ✓ Done | Both packages live on feed. v1.0.0 is obsolete — do not use. |
| A.4 | Push repo to GitHub | ✓ Done | github.com/kevinheslin/Seaway.Notifications (private) |
| A.5 | Write Notifications Design Document v1.1 | ✓ Done | Reflects delivery service model as deployed. |
| A.6 | Write Notifications Installation Guide v1.0 | ✓ Done | Database setup, migration, package publishing. |
| A.7 | Write Notifications Integration Guide v1.1 | ✓ Done | Delivery service model, standard consuming app pattern. |
| A.8 | Provision Twilio account — AccountSid, AuthToken, phone number | Blocked | Admin action required. SMS and Phone channels inactive until provisioned. |
| A.9 | Configure Teams Incoming Webhook URL | Blocked | Teams admin action required. Teams channel inactive until configured. |
| A.10 | Verify SPC-DB01 app pool permissions for SeawayNotifications DB | Pending | IIS app pool accounts on SPC-IIS01 need read/write on SeawayNotifications. |

# B.  USPSTracking.FileWatcher

| # | Task | Status | Notes / Blockers |
| --- | --- | --- | --- |
| B.1 | Add Seaway.Notifications.Abstractions 1.0.1 and Seaway.Notifications 1.0.1 NuGet references | Pending | Remove any direct Seaway.Mailer reference if present — Notifications handles it. |
| B.2 | Add SeawayNotifications connection string and AppKey to appsettings.json | Pending | AppKey = FILE_WATCHER. Connection string to SeawayNotifications DB on SPC-DB01. |
| B.3 | Register AddSeawayNotifications() in Program.cs | Pending | Do NOT call AddSeawayMailer() separately. |
| B.4 | Add NotificationTypes, NotificationSubscriptions, NotificationLog tables to FileWatcher DB | Pending | Run Create_Notification_Tables.sql with <<DATABASE_NAME>> = USPSTracking. |
| B.5 | Seed NotificationTypes — FILE_PROC_FAILED, UNKNOWN_VERSION, LOW_LINKAGE_RATE, SYSTEM_ERROR | Pending |  |
| B.6 | Replace direct IAlertMailer call sites with INotificationDispatcher pattern | Pending | Query NotificationSubscriptions, call SendAsync per subscription, write NotificationLog. |
| B.7 | Configure initial NotificationSubscriptions (at least Email channel) | Pending | Use SQL or Admin UI after tables are created. |
| B.8 | Build Admin UI for managing FileWatcher subscriptions | Pending | Standard pattern per Integration Guide Section 9. Host in USPSTracking.Web. |
| B.9 | Test end-to-end notification dispatch | Pending | Trigger a notification, verify delivery and both log entries (transport + business). |

# C.  USPSTracking.Web

| # | Task | Status | Notes / Blockers |
| --- | --- | --- | --- |
| C.1 | Add Seaway.Notifications.Abstractions 1.0.1 and Seaway.Notifications 1.0.1 NuGet references | Pending |  |
| C.2 | Add SeawayNotifications connection string and AppKey to appsettings.json | Pending | AppKey = USPS_TRACKING. |
| C.3 | Register AddSeawayNotifications() in Program.cs | Pending | Do NOT call AddSeawayMailer() separately. |
| C.4 | Add NotificationTypes, NotificationSubscriptions, NotificationLog tables to USPSTracking DB | Pending | Run Create_Notification_Tables.sql with <<DATABASE_NAME>> = USPSTracking. |
| C.5 | Seed NotificationTypes — TRACKING_IMPORT_FAILED, USER_LOGIN_ANOMALY, REPORT_EXPORT_FAILED | Pending |  |
| C.6 | Add INotificationDispatcher call sites for each notification type | Pending | Query subscriptions, call SendAsync per subscription, write NotificationLog. |
| C.7 | Build Admin UI for managing USPSTracking.Web subscriptions | Pending | Protect with AppSecurity role authorization. |
| C.8 | Configure initial NotificationSubscriptions (at least Email channel) | Pending |  |
| C.9 | Test end-to-end notification dispatch | Pending |  |

# D.  MailPrep

| # | Task | Status | Notes / Blockers |
| --- | --- | --- | --- |
| D.1 | Add Seaway.Notifications.Abstractions 1.0.1 and Seaway.Notifications 1.0.1 NuGet references | Pending |  |
| D.2 | Add SeawayMailer and SeawayNotifications config sections to appsettings.json | Pending | AppKey = MAIL_PREP. SeawayMailer section required — this is the first app to wire both. |
| D.3 | Register AddSeawayNotifications() in Program.cs | Pending | Do NOT call AddSeawayMailer() separately. |
| D.4 | Add NotificationTypes, NotificationSubscriptions, NotificationLog tables to MailPrep DB | Pending | Run Create_Notification_Tables.sql with <<DATABASE_NAME>> = MailPrep. |
| D.5 | Seed NotificationTypes — JOB_FAILED, JOB_COMPLETED_WITH_WARNINGS, PRESORT_ERROR | Pending |  |
| D.6 | Add INotificationDispatcher call sites for each notification type | Pending | Query subscriptions, call SendAsync per subscription, write NotificationLog. |
| D.7 | Build Admin UI for managing MailPrep subscriptions | Pending |  |
| D.8 | Configure initial NotificationSubscriptions | Pending |  |
| D.9 | Test end-to-end notification dispatch | Pending |  |

# E.  Seaway.Mailer

| # | Task | Status | Notes / Blockers |
| --- | --- | --- | --- |
| E.1 | Build and publish Seaway.Mailer v1.0.0 to seaway-internal | ✓ Done | Both packages live on feed. |
| E.2 | SMTP relay configured and tested via SeawayMailerTester on SPC-IIS01 | ✓ Done | Relay confirmed working end-to-end. |
| E.3 | Correct AlertMailMessage docs — Framework and Integration Guide v1.2 | ✓ Done | Title/Detail properties documented correctly. |

# F.  Documentation

| # | Task | Status | Notes / Blockers |
| --- | --- | --- | --- |
| F.1 | Seaway.Mailer Framework Guide v1.2 | ✓ Done | AlertMailMessage corrected, Section 12 — package reference added. |
| F.2 | Seaway.Mailer Integration Guide v1.2 | ✓ Done | AlertMailMessage example corrected. |
| F.3 | Seaway.Notifications Design Document v1.1 | ✓ Done | Reflects delivery service model as deployed. |
| F.4 | Seaway.Notifications Installation Guide v1.0 | ✓ Done |  |
| F.5 | Seaway.Notifications Integration Guide v1.1 | ✓ Done | Delivery service model, standard consuming app pattern. |
| F.6 | CLAUDE_CONTEXT_Notifications_v1.0.md | ✓ Done | Full briefing for next Claude session. |
| F.7 | Create_Notification_Tables.sql | ✓ Done | Standard 3-table script with <<DATABASE_NAME>> placeholder guard. |
| F.8 | Seaway Dev To Do List | ✓ Done | This document. |

# G.  Infrastructure

| # | Task | Status | Notes / Blockers |
| --- | --- | --- | --- |
| G.1 | Twilio account provisioned — AccountSid, AuthToken, phone number | Blocked | Required for SMS and Phone channels. Admin action. |
| G.2 | Teams Incoming Webhook URL configured | Blocked | Required for Teams channel. Teams admin action. |
| G.3 | SPC-DB01 app pool permissions for SeawayNotifications DB | Pending | IIS app pool accounts on SPC-IIS01 need read/write access. |